## Slide 1: User Experience Design C856 Timeline
Clayton Dixon

## Slide 2: Week 1
Gather business requirements for the project.
Examine the current website.
Create a timeline of the UX design activities that will take place during this project.
Research the island and all tourism spots/activities including the About the Island Word document.
Perform contextual and competitor analysis.
Create a persona that accurately reflects the About the Island Word document and the Survey Results.

## Slide 3: Week 2
Create a high level wireframe to present to the government.
Receive feedback and assess what changes are important and actionable.
Implement changes and create a detailed wireframe.
Conduct user testing on the detailed wireframe.
Hand over wireframe to design team to create graphics for the website.

## Slide 4: Week 3
Once graphics are created and implemented in the wireframe, create a prototype of the website.
Conduct guerilla usability testing and surveys on people who visit the island.
Create user journeys from the testing and surveys.
Organize expert reviews of your prototype.
Take all the information from the testing and surveys and finish the product.
Present product to the government.
If the governments wants to make changes then implement changes after presentation.
After the product has been presented again and there is no changes necessary, release the product.